Final Year Project Log

# Face Recognition Fleet Management System

## **Date:28/11/2019**

## **Log Number : 5**

## **Reflection:**

Over the last week I have spent the limited time I have had looking into face recognition tutorials. I had some success early on in implementing the code directly from the online tutorials but broke it every time I tried to manipulate the code to do what I want it to do. I’m getting very frustrated with this project now as the demo deadline approaches. Although I had allowed time in my timeline for unforeseen delays, I hadn’t expected to have missed so much time through illness and recovery. It is going to be an up-hill struggle and a lot of time invested to deliver a working demo.

## **Tasks:**

This coming week the tasks are a copy of last week. I haven’t made much progress in implementing the software in the way I want it to perform.

1. Implement face recognition software
2. Manipulate software so I can train for multiple users
3. Build datasets